Steel Beam Estimation — Model Progress Recap

Document date: 21 July 2026

Active branch: Version8  |  MODEL_VERSION: 8.8.2

Effort to date: ~25–30 days

Benchmark: Official Estimator Output Excel (Terrace Floor / Clubhouse — Set 3)

# 1. One-page verdict

| Question | Answer |
| --- | --- |
| Where are we vs estimator Excel? | Production ~11,675 kg vs official 16,046 kg (~27% under) |
| Overall production accuracy (R.1.4) | 47.5% — CRITICAL_GAP |
| Diameter-wise accuracy | 32.5% composite; Ø20 strong (~88%), Ø8/10/12 very weak |
| Bar / role identification accuracy | 33.4% classification match vs official rows |
| Beam detection | 93.4% F1 — mostly solved |
| Biggest remaining hole | Stirrups: only 13/61 beams (~21%) have stirrup representations |
| Next gate | Resolve stirrup coverage before R.1.7 auto-correction |

Recent phases (R.1.4 → R.1.6.2) built measurement, rules, and detection engines. They explain why we are wrong and how to fix deterministically. They have not yet rewritten production steel totals — so the Excel gap above is still the live baseline.

# 2. Method we followed to improve the model

We did not chase one-off Excel hacks. We followed a measure → diagnose → rule → validate → (then correct) loop.

Improvement loop (flowchart)

DXF + General Notes
        |
        v
Production Pipeline (Facts → Intent → Detail → Piece → Bar → Steel → BBS)
        |
        v
R.1.4 Benchmark vs Official Estimator Excel
        |
        v
R.1.5 Error Intelligence (68 findings → 13 issues)
        |
        v
R.1.6 Rule Library (deterministic rules)
        |
        v
R.1.6.1 Estimator Stirrup Computation (equal-zone maths)
        |
        v
R.1.6.2 RULE-012 Mandatory Stirrup Coverage
        |
   +----+----+
   |         |
  No        Yes
(~21%)     (100%)
   |         |
   v         v
Fix annotation/   R.1.7 Deterministic
intent discovery  Correction Engine
   |
   +--> re-benchmark

Method principles

• Official Excel is ground truth — interpreted semantically (no sheet/cell hardcoding).

• Pipeline is engineering-first — Intent → Detail → Piece → EngineeringBar → Steel.

• Deterministic rules only — no AI for role, diameter, or quantity decisions.

• Detection before correction — RULE-012 reports missing stirrups; does not invent them.

• Regression across Benchmark Sets 1–3 — set-agnostic logic; Set 3 is the live snapshot.

Production pipeline (flowchart)

V.ROOT.1 Beam Registry
    → R.2A General Notes
    → R.3 / R.3.1 Geometry + Leaders
    → R.1 Annotation Discovery
    → R.1.2A Geometry / Spans
    → R.1.2C Engineering Intent
    → R.1.2D Detail
    → R.1.3 Pieces
    → R.1.3-PI EngineeringBars (+ R.1.2B consolidation)
    → V.B.1 Steel / BBS / Estimation_Output.xlsx

# 3. Issues found and how we addressed them

## 3.1 Largely under control

| Issue | What was wrong | How addressed |
| --- | --- | --- |
| Version7 clutter | Hard to know production vs forensic | Froze V7; lean Version8 spine |
| Beam discovery | Missed / extra marks | Discovery + registry; F1 ~93% |
| Geometry / spans | Wrong lengths for qty | R.1.2A GeometryProvider |
| Weak object model | Jumped to steel without intent | Intent→Detail→Piece→Bar |
| Duplicate bars | Noisy EngineeringBars | R.1.2B consolidation |
| No honest accuracy | Could not prioritise | R.1.4 KPIs vs official Excel |
| Scattered errors | 68 findings hard to act on | R.1.5 → 13 engineering issues |
| No shared rules | Ad-hoc fixes risk | R.1.6 library (12 rules w/ RULE-012) |
| Stirrup maths | Not estimator-aligned | R.1.6.1 equal-zone + GN hooks |
| Silent missing stirrups | Pipeline continued | R.1.6.2 RULE-012 coverage gate |

## 3.2 Still open (drive most of the Excel gap)

Steel gap ~4,372 kg (16,046 official vs 11,675 production)
    ├── Stirrup coverage only 13/61 beams (~21%)  → Annotation + RULE-010
    ├── Role / bar family mismatch (~33%)         → RULE-001
    ├── Ø8/10/12 steel collapse                   → Stirrups + dia rules
    ├── Cut-length / hook / spacer / SFR gaps     → RULE-006/004/008/007
    └── Aggregation / weight residuals            → RULE-009/011

R.1.5 top issues by impact:

• Stirrup interpretation — largest recurring miss (~396 kg / ~+11% expected).

• Steel aggregation — totals don’t fully reconcile (~393 kg / ~+5.7%).

• Beam discovery residuals — a few missing / extra beams.

• Hook pairing — C-hooks tied to stirrups (~212 kg / ~+8.6%).

• Role classification — TOP/BOTTOM main & extra (~+19% if RULE-001 lands).

• Wrong diameter — precedence / misread (~273 kg / ~+6.4%).

# 4. Performance vs estimator Excel

## 4.1 Headline comparison

| Metric | Official Estimator | Version8 Production | Gap |
| --- | --- | --- | --- |
| Total steel | 16,046.15 kg | 11,674.50 kg | −4,371.65 kg (−27.2%) |
| Beams | 63 | ~61 with bars | F1 93.4% |
| Reinforcement rows | 446 | 279 EngineeringBars | Large stirrup/hook miss |
| Workbook export | Reference | Estimation_Output.xlsx | Structure score 100% |
| BBS | Official BBS | Production BBS | Score 80% |

## 4.2 Overall accuracy

| KPI | Score |
| --- | --- |
| Overall production accuracy (KPI_12) | 47.5% |
| Steel weight accuracy | 45.5% |
| BBS accuracy | 80% |
| Workbook accuracy | 100% |
| Scorecard band | CRITICAL_GAP |

Export machinery is healthy; engineering content (especially small-bar / stirrup families) is not yet estimator-grade.

## 4.3 Diameter-wise accuracy

Composite diameter accuracy = 32.5%.

| Dia (mm) | Official kg | Production kg | Abs diff | Pct error | Score |
| --- | --- | --- | --- | --- | --- |
| 8 | 1,499 | 272 | 1,228 | 81.9% | ~0 (critical) |
| 10 | 3,100 | 106 | 2,994 | 96.6% | ~0 (critical) |
| 12 | 1,700 | 253 | 1,448 | 85.1% | ~0 (critical) |
| 16 | 2,861 | 2,455 | 406 | 14.2% | ~72% |
| 20 | 4,373 | 4,127 | 246 | 5.6% | ~89% |
| 25 | 2,513 | 1,689 | 824 | 32.8% | ~34% |

Main flexural bars (especially Ø20, then Ø16) are comparatively close. Ø8/Ø10/Ø12 dominate the miss — where stirrups, hooks, spacers, and extras live.

## 4.4 Bar identification / classification accuracy

| Metric | Value |
| --- | --- |
| Official reinforcement rows | 446 |
| Classification matches | 149 |
| Classification accuracy | 33.4% |
| Missing / misclassified signal | ~297 |
| Diameter mismatch signals | 118 |
| EngineeringBar score | 85% |
| Piece generation score | 55% |
| Cut-length accuracy | 11.1% |

Plain language: we usually find the beam and often find top (and some bottom) main bars; we frequently miss or mis-label stirrups, C-hooks, spacers, SFR, and extras — so row-level match to the estimator BBS stays about one-third.

## 4.5 Stirrup coverage (RULE-012)

| Metric | Value |
| --- | --- |
| Beams checked | 61 |
| Beams with full stirrup chain | 13 |
| Coverage | 21.31% |
| Missing | 48 (almost all at Annotation Discovery) |
| R.1.6.1 jobs on received intents | 17 (~277 kg) — engine OK, input incomplete |

Beam Registry (61)
    → STIRRUP annotation?
         No (48) → FAIL @ Annotation Discovery
         Yes (13) → Intent → Detail → Piece → EngineeringBar → PASS

# 5. How to improve next (prioritised waves)

Now 47.5% overall / 21% stirrup coverage
  → Wave 1: Stirrup annotation coverage (≥95%)
  → Wave 2: Wire R.1.6.1 stirrup maths into production
  → Wave 3: RULE-001 / RULE-005 roles + diameters
  → Wave 4: Hooks / spacer / SFR / cut length
  → Wave 5: Aggregation + re-benchmark + R.1.7 residuals
  → Target ~70–80%, then ~90%+ estimator parity

• Wave 1 — Raise annotation association for stirrup labels to all beams (RULE-012 21%→≥95%).

• Wave 2 — Feed estimator stirrup computation into EngineeringBars / V.B.1 for all beams.

• Wave 3 — Implement role resolution and diameter precedence rules.

• Wave 4 — Hooks, spacers, SFR, cut length.

• Wave 5 — Steel aggregation + weight; re-run R.1.4; only then R.1.7 corrections.

Do not start R.1.7 auto-correction while 48 beams have zero stirrups — corrections on incomplete cages will encode the wrong steel.

# 6. Time estimate (after ~25–30 days already spent)

| Wave | Focus | Extra days | Cumulative from now | Plausible overall band |
| --- | --- | --- | --- | --- |
| 0 (done) | Measure + rules + stirrup engine + RULE-012 | — | Day 25–30 | ~47.5% |
| 1 | Stirrup annotation coverage ≥95% | 5–8 | ~Day 35–38 | 55–65% |
| 2 | Wire stirrup maths into production | 3–5 | ~Day 40–43 | 62–72% |
| 3 | Role + diameter rules | 5–7 | ~Day 47–50 | 70–78% |
| 4 | Hooks / spacer / SFR / cut length | 5–8 | ~Day 55–58 | 75–85% |
| 5 | Aggregation + multi-set + R.1.7 residuals | 5–7 | ~Day 62–65 | 85–92% (Set 3) |

Stakeholder summary

| Goal | Extra time beyond 25–30 days already spent |
| --- | --- |
| Close critical stirrup hole and re-benchmark | ~1.5–2 weeks |
| Reach ~75%+ overall / much better diameter match | ~3–4 weeks |
| Estimator-competitive (~85–90%+) on Set 3 + Sets 1–2 stable | ~5–6 weeks (total programme ~8–10 weeks from start) |

Note: accuracy bands are planning ranges from attributed R.1.5/R.1.6 gains with overlap and discovery risk — not guarantees.

# 7. Next review gates

| Gate | Pass criteria |
| --- | --- |
| RULE-012 | Coverage ≥ 95% beams with stirrup chain |
| Steel total | Abs error ≤ 10% vs official (≤ ~1.6 MT) |
| Diameter | Ø8/10/12 recovered; composite ≥ 70% |
| Classification | Bar identification ≥ 70% |
| Overall KPI_12 | ≥ 75% before calling R.1.7 done |
| Regression | Sets 1–3 deterministic; no sheet/cell hardcoding |

# 8. Appendix — full KPI table (R.1.4 baseline)

| KPI | % |
| --- | --- |
| Overall steel accuracy | 45.5 |
| Diameter accuracy | 32.5 |
| Beam detection accuracy | 93.4 |
| Beam geometry accuracy | 0.0* |
| Reinforcement classification | 33.4 |
| Piece generation | 55.0 |
| EngineeringBar | 85.0 |
| Cut length | 11.1 |
| Steel weight | 45.5 |
| BBS | 80.0 |
| Workbook | 100.0 |
| Overall production | 47.5 |

*Geometry KPI at 0% reflects a strict R.1.4 span-match criterion; R.1.2A improved spans for computation, but the scorer still flags residual official-vs-production span differences.

# 9. Document control

| Item | Value |
| --- | --- |
| Sources | R.1.4 / R.1.5 / R.1.6 / R.1.6.1 / R.1.6.2 summaries & KPIs |
| Production steel | ~11,674.5 kg |
| Official steel | 16,046.15 kg |
| R.1.6.2 recommendation | B — fix stirrup coverage before correction engine |
| Companion markdown | Version8/docs/MODEL_PROGRESS_RECAP_8.8.2.md |

Prepared for internal progress review — Steel Beam Estimator Version8 (MODEL_VERSION 8.8.2)